### Agile terms

- Agile: A way of developing software in small, useful pieces and improving it through feedback. The team might first build restaurant search, then ordering, then payment.

- Scrum: A framework for doing Agile work. It gives the team roles, meetings, and a way to organize work.

- Sprint: A short, fixed work period. During a sprint, the team aims to complete a useful piece of the app.

- Iteration: One repeated cycle of planning, building, and reviewing. A Scrum sprint is an iteration.

- User story: A feature described from the user’s point of view: “As a customer, I want to track my delivery so I know when it will arrive.”

- Epic: A large feature that can be divided into smaller user stories. “Manage an order” could be an epic containing stories for placing, paying for, and tracking an order.

- Story points: A team’s estimate of a story’s relative effort, complexity, and uncertainty. They are not a direct estimate of hours.

- Acceptance criteria: Specific conditions that must be met for a story to be accepted. For delivery tracking, one criterion could be: “The customer can see the order’s current status.”

### Scrum roles

- Product Owner (PO): Orders the work by value and keeps the Product Backlog clear. They help the team understand what is most useful to build next.

- Scrum Master (SM): Helps everyone understand and use Scrum. They work with the team to address obstacles and improve how it works.

- Developers: The people who build the product, such as programmers, testers, and designers. They decide how to complete the selected work.

- Stakeholders: People affected by or interested in the product, such as customers or business teams. They can give feedback during reviews.

### Scrum events and terms

- Sprint Planning: The team chooses what to work on and agrees on a Sprint Goal.

- Daily Scrum: A short daily meeting for the Developers to check progress toward the Sprint Goal and adjust their plan.

- Sprint Review: The team shows the completed work to stakeholders, gathers feedback, and discusses what to do next.

- Sprint Retrospective: The team discusses what went well, what was difficult, and how to improve during the next sprint.

- Product Backlog: The ordered list of all known work for the product.

- Sprint Backlog: The work selected for the current sprint, plus the team’s plan for completing it.

- Sprint Goal: A short statement of the main outcome the team wants from the sprint.